## Slide 1: CS 319 OBJECT ORIENTED SOFTWARE ENGINEERING PROTOTYPE PRESENTATION
Donkey Kong Game
Group 3E
Fuad Ahmadov
Çağatay Küpeli
Sine Mete
Arkın Yılmaz

## Slide 2: Status of Project
We have implemented MainMenu class; however, we did not start implementing LevelSelect class and OptionMenu class. Thus, user cannot access those panels via MainMenu panel.
We add a new class named GamePanel. During implementation we realize that GameEngine class both render, display and run the game and it did not fit our design philosophy. Therefore, we divided it into two pieces. GameEngine class runs the game in 2D array. GamePanel class renders and displays the current game condition. The person who is implementing GameEngine class do not need to know how to display it and the person who is implementing GamePanel class do not need to know how the game works. It helps us to distribute work in our group.
We have implemented all of the objects in our game. Important parts are done. Currently implementer working taking images by using only one spreadsheet image to organize the implementation.

## Slide 3: Status of Project-cntd
We scrapped the idea of making an input management subsystem, instead every class access user inputs via their nested classes.
We split GameData class into two pieces. MapData can only access levels by given level number and ScoreData can only access high scores. We have not implemented yet; however we are planning to create AccessData class to create unlock system for our game. Dividing these classes help encapsulation. If we were using our old system, MainMenu class can access both our map datas and access data.

## Slide 4: About New Features
In our analysis report, we were planning to add a pause option which original Donkey Kong missing. We successfully added a pause option inside GamePanel class.
In our analysis report, we were planning to add high score option inside MainMenu which original Donkey Kong missing. We are working on display class when we are done with LevelSelect and OptionMenu classes. Currently MainMenu class can access high score data via ScoreData class. Therefore, we only need to create a user interface for displayment.
In our analysis report, we were planning to add more levels to the game. Thus, we are coding GameEngine and GamePanel in a way that we will able to add extra levels just by creating a text file named leveln.txt such as level2.txt. We only need to change LevelSelect class to show more levels.
We decided to not to add a save game option because it does not fit design philosophy of our game.
We decided to not to add customizations to the game because it does not worth the time to implement.

## Slide 5: Problems
During implementation we realize that Game Algorithm Subsystem / Game Visual Subsystem does not fit our design philosophy and it creates a complex class. Therefore we divided them into two pieces.
During implementing MainMenu class, we realize that making buttons JPanel was not ideal. Therefore we use JButtons.
During implementation we realize that every class that extends JPanel uses some sort of input manager. However they are not similar for some classes. Therefore we scrapped whole subsystem and use nested classes for input management.
During implementation we realize that every class that can access GameData class, both can see our map data and high score data. To solve this problem, we make them separate classes.
We have not implemented this feature; however we will put small rectangles to our dynamic objects such as Jumpman and enemies. We will decide whether player hit the enemy by using these rectangles. If both rectangles collides, the program will realize that player has hit and enemy. Therefore it will decrease its live points by one.

## Slide 6: Teamwork
Sharing ideas is what makes teams successful. Having multiple options and solutions shortens the development and design stage. You can choose the better idea very easily.
Commitment is crucial for teamwork. Being part of the team means shared responsibilities. If one person slacks, others has to pick up the missing work in order not to fall behind on schecule. Taking responsibilities for teamwork leads to a successful team.
Even though you know what to do, you can reach that goal from totaly different way. That’s why team communication skills are critical for ensuring success. Fortunately effective usage of UML diagrams help teams to understand the concept from the same point of view.